Pseudosquad Development Plan

Scope and Metrics

- Who - Ian Vena Armstrong (Team Leader), Amy Price (Co-Leader), Greg Watkins, Dylan Robinson, Matthew Phillips, Cheny Shey, Joshua Storm, (Jonni Quiroga - dropped class)

- What - Create a Pseudocode and Develop a program to manage payroll for 10 employees

  - Includes: employee first and last name, ID number, number of dependents, hours worked, hourly rate (pulled from database using Employee ID), gross pay calculated, overtime calculated (1.5 times hourly rate), state tax calculated (5.6%), federal tax calculated (7.9%), pre-tax and post-tax calculated, record to spreadsheet

  - Program should call the employee information based on employee ID and calculate pay, overtime, tax deductions, and output to a spreadsheet.  It should also have a user interface with log-in for security.

- How - Twice weekly meetings using Microsoft Teams to set up base plans, assign sections, check in on progress, brainstorm, and collaborate on steps and progress. Use Codeshare as a collaboration site.

- When - Project deadline - October 17th, code needs to be completed 1 - 2 weeks prior to allow for testing.

Role Assignment - Based on Modules

- I. Project Plan/Pseudocode: Assigned: Amy

  - Tasks: Written plan/roadmap of how we will work on the project. Pseudocode for program. Code for Displays and Spreadsheet output.

- II. Database Management: Assigned: Cheny, Matthew

  - Tasks: Created and coded employee information, including names, hours, overtime, payrate and dependents

- III. Payroll Calculations: Assigned: Ian

  - Tasks: Developed calculation coding to calculate gross pay, net pay, and federal and state tax amounts. Team Leader: Organized and monitored codeshare. Led meetings and facilitated flow.

- IV. User Interface & Security: Assigned: Greg

  - Tasks: Developed GUI and security checks for inputs for the project. User login implementation. Technical Expert

- V. Testing, Debugging, and Deployment: Assigned: Dylan

  - Tasks: Test the program, documentation of program functionality. Provide evidence (Screenshot/Photo/Video) of Security Checks. Development of Test Scenarios

- VI. System Design: Collaborative

  - Tasks: Agreed program flow, interfaces between modules and final verification.

Weekly Outline

- Week 1 of Group Project - Module 3 - Planning - 9/8/26 - 9/14/26

  - Group Leader designation – Ian, Amy – co-leader.

  - Team name assigned – Pseudosquad

  - Pseudocode chosen.

  - Skeleton created.

  - Individual sections discussed.

  - Attendance: all in attendance (through emails, texts, chats and Microsoft Teams).

- Week 2 of Group Project - Module 4 – Planning and Requirements - 9/15/26 - 9/21/26

  - Microsoft Teams agreed upon.

  - Codeshare agreed upon.

  - Meeting dates and times agreed upon (Sunday and Tuesday evenings) - group members must attend one of the weekly meetings to count as attended for the week.

  - Individual sections discussed further and assigned.

  - Brainstorming sessions with a general outline of the program created.

  - Employee information created.

  - All in attendance.

- Week 3 of Group Project Module 5 – Design and Development - 9/22/26 - 9/28/26

  - GUI Interface created

  - employee information coded

  - pseudocode created

  - variables outlined (name, hourly_rate, dependents, regular_hours, overtime_hours

  - calculations discussed

  - plans made to complete code

  - collaboration on what the final project outcome.

  - Attendance: Joshua not in attendance, Jonni dropped class, all others in attendance.

- Week 4 of Group Project Module 6 – Design and Development - 09/29/26 - 10/5/26

  - GUI interface updated and enhanced.

  - calculations coded - Federal_Tax_Rate = 0.079,  State_Tax_Rate = 0.056, regular_hours = min(hours, 40), overtime_hours = max(hours - 40, 0), regular_pay = regular_hours * hourly_rate,  overtime_pay = overtime_hours * (hourly_rate * 1.5),  pre_tax_pay = regular_pay + overtime_pay, fed_tax_deduction = pre_tax_pay * Federal_Tax_Rate, state_tax_deduction = pre_tax_pay * State_Tax_Rate, total_deductions = fed_tax_deduction + state_tax_deduction, post_tax_pay = pre_tax_pay - total_deductions

  - display and spreadsheet output coded.

  - Plans discussed on code completion deadline.

  - codeshare enhanced for readability and fluidity.

  - Attendance: Joshua not in attendance

- Week 5 of Group Project Module 7 – Integration and Initial Testing - 10/6/26 - 10/12/26

  - Testing and Security planning discussed.

  - GUI further enhanced.

  - Calculations, paycheck output, and spreadsheet output completed.

  - Ready for testing and security checks.

  - Final project steps discussed and planning for completion.

  - Attendance: Joshua and Cheny not in attendance.

- Week 6 of Group Project Module 8 – Final testing and submission 10/13/26 – 10/17/26

  - Discussions about final steps to finish project.

  - Testing and security to be completed and screenshots input into group forum.

  - Final call will be Thursday at 6:00 pm. CST., and 10 min call to discuss submission.

  - Attendance: Joshua and Cheny are not in attendance.